Project: Client Scripts and UI Policies on the ServiceNow Incident Form

Team ID: SWTID-2026-3878

Team Size: 5

Team Leader: Ashwini V

Team Members: Gunasri E, Dhivyabharathi G, Asanciya V, Niveatha J

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Requirement Analysis & Setup (Epic 1)

Setting up ServiceNow Personal Developer Instance (USN1) 1

Analysing Incident form fields and requirements (USN2) 2

UI Policy Development (Epic 2)

Creating UI Policy on the Incident table (USN3) 3

Defining conditions for the UI Policy (USN4) 3

Making selected fields Mandatory using UI Policy Actions (USN5) 3

Total Story Point in Sprint 1= 1+2+3+3+3=12

Sprint 2

Client Script Development (Epic 3)

Creating onLoad Client Script (USN6) 2

Creating onChange Client Script (USN7) 3

Creating onSubmit validation Client Script (USN8) 3

Field Behaviour Control (Epic 4)

Making fields Read-only when the condition is met (USN9) 2

Showing / hiding fields based on conditions (USN10) 2

Testing & Documentation (Epic 5)

Testing the Incident form behaviour (USN11) 3

Preparing documentation and final report (USN12) 3

Total story Point in Sprint 2= 2+3+3+2+2+3+3=18

Total Story Points

Sprint 1 = 12

Sprint 2 = 18

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+18=30

No of Sprints= 2

Velocity =30/2

15(Story Points per Sprint)

Your team’s velocity is 15 Story Points per Sprint.