Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 3 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-3878 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy | USN-1 | As an admin, I can create a UI Policy on the Incident table with a defined condition so that form behavior is controlled dynamically. | 3 | High | Ashwini V |
| Sprint-1 |  | USN-2 | As a user, I see selected Incident fields become mandatory when the UI Policy condition is met, so required information is not missed. | 5 | High | Gunasri E |
| Sprint-1 |  | USN-3 | As a user, I see selected Incident fields become read-only when the condition is met, so they cannot be changed incorrectly. | 4 | High | Dhivyabharathi G |
| Sprint-1 |  | USN-4 | As a user, I see fields shown or hidden based on the condition, so I only work with relevant fields. | 4 | Medium | Asanciya V |
| Sprint-1 |  | USN-5 | As a user, I see fields return to normal when the condition is no longer true (Reverse if false). | 4 | Medium | Niveatha J |
| Sprint-2 | Client Script | USN-6 | As a user, I get instant field updates through an onChange Client Script when I change a field value on the Incident form. | 5 | High | Ashwini V |
| Sprint-2 |  | USN-7 | As a user, I see default values and field settings applied through an onLoad Client Script when the Incident form opens. | 4 | High | Gunasri E |
| Sprint-2 |  | USN-8 | As a user, I am stopped from saving incorrect data by an onSubmit Client Script that validates the form. | 5 | High | Dhivyabharathi G |
| Sprint-2 |  | USN-9 | As a user, I see clear info and error messages on the form (g_form messages) that guide me to enter correct data. | 3 | Medium | Asanciya V |
| Sprint-2 |  | USN-10 | As a user, I see form behavior change without submitting or reloading the form. | 3 | Medium | Niveatha J |
| Sprint-3 | Testing & Validation | USN-11 | As a tester, I can verify that the UI Policy and Client Scripts work together without conflicts on the Incident form. | 5 | High | Ashwini V |
| Sprint-3 |  | USN-12 | As a tester, I can validate form behavior for different user roles while creating and updating Incidents. | 4 | Medium | Gunasri E |
| Sprint-3 |  | USN-13 | As a tester, I can run negative test cases to confirm incorrect data entry is blocked. | 4 | High | Dhivyabharathi G |
| Sprint-3 |  | USN-14 | As a developer, I can fix defects found during testing and re-test the changes. | 4 | Medium | Asanciya V |
| Sprint-3 |  | USN-15 | As an admin, I can capture all configurations in an Update Set for safe migration. | 3 | Low | Niveatha J |
| Sprint-4 | Documentation & Release | USN-16 | As a team member, I can document the UI Policy and Client Script configuration for future reference. | 5 | Medium | Asanciya V |
| Sprint-4 |  | USN-17 | As an admin, I can deploy the Update Set to the target instance and confirm it works. | 4 | Medium | Ashwini V |
| Sprint-4 |  | USN-18 | As a stakeholder, I can see a demo of the Incident form behavior to understand the improvements. | 4 | Low | Gunasri E |
| Sprint-4 |  | USN-19 | As a team, we can prepare the final project report and review the work completed. | 4 | Medium | Dhivyabharathi G |
| Sprint-4 |  | USN-20 | As a stakeholder, I can complete user acceptance testing and sign off the project. | 3 | High | Niveatha J |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 5 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 20 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts